WEEK 1 (Feb 17)
================
-Home Light/Dark Layout
-Service Search Light/Dark Layout
-Service Results Light/Dark Layout
-Favorites Light/Dark Layout
-Where Am I Light/Dark Layout

WEEK 2 (Feb 24)
================
-Settings Light/Dark Layout
-Room Search Light/Dark Layout
-Room Results Light/Dark Layout
-Event Search Light/Dark Layout
-Event Results Light/Dark Layout
-Scavenger Hunt Light/Dark Layout

WEEK 3 (Mar 2)
================
-Initialize Service Schema w/ 10% data
-Initialize Room Schema w/ 10% data
-Initialize Scavenger Hunt Schema w/ 10% data
-Implement Service Search for Android
-Implement Service Search for iOS
-Implement Add To Favorites for Android
-Implement Add To Favorites for iOS

WEEK 5 (Mar 16)
================
-Implement Settings for Android
-Implement Settings for iOS
-Implement Call Phone Number for Android
-Implement Call Phone Number for iOS
-Implement Visit Website for Android
-Implement Visit Website for iOS
-Implement Take Me There for Android
-Implement Take Me There for iOS

WEEK 6 (Mar 23)
================
-Implement Favorites Search for Android
-Implement Favorites Search for iOS
-Implement Delete Favorite for Android
-Implement Delete Favorite for iOS
-Implement Where Am I for Android
-Implement Where Am I for iOS

WEEK 7 (Mar 30)
================
-Initialize Event Schema w/ 10% data
-Implement Room Search for Android
-Implement Room Search for iOS
-Implement Event Search for Android
-Implement Event Search for iOS
-Implement Back Button for Android
-Implement Back Button for iOS

WEEK 8 (Apr 6)
================
-Implement Scavenger Hunt for Android
-Implement Scavenger Hunt for iOS
-Gather Remaining 90% Event Information
-Gather Remaining 90% Scavenger Hunt Information

WEEK 9 (Apr 13)
================
-Gather Remaining 90% Service Information
-Gather Remaining 90% Room Information

WEEK 10 (Apr 20)
================
-Final Testing & Changes
-Upload to Play Store
-Upload to App Store